AI Supply Chain Disruption Alert Summarizer

Internship Reference Document

| Company | Manikanta Entriprises |
| --- | --- |
| Solution | AI Supply Chain Disruption Alert Summarizer |
| What it solves | Admin inputs supplier communication about delays or shortages; AI summarises customer impact, affected orders, and recommended response actions |
| Why useful | Helps management respond to supply disruptions faster and communicate proactively with affected customers |
| Duration | 01 June 2026 - 30 June 2026 (26 Working Days) |
| Team size | 3 Students per team |
| Roles | Student 1 - Frontend │ Student 2 - Backend & AI │ Student 3 - Testing & Deployment |

Introduction Session

This section covers everything the instructor should explain in the Introduction Video (Day 1). Students must watch and understand this before any coding begins.

1. About the Company

Manikanta Enterprises is a goods distribution and supply company in Hyderabad managing procurement, warehousing, and distribution to retail dealers, shopkeepers, and institutional buyers on credit and repeat-order basis.

2. The Problem They Face

Manikanta Entriprises currently handles "admin inputs supplier communication about delays or shortages; ai summarises customer impact, affected orders, and recommended response actions" without a dedicated digital system. Helps management respond to supply disruptions faster and communicate proactively with affected customers — but this potential is being lost every day without the right tool.

Problem: Admin inputs supplier communication about delays or shortages; AI summarises customer impact, affected orders, and recommended response actions. At present, this type of work can become slow or scattered when it depends only on calls, WhatsApp messages, spreadsheets, or manual follow-up.

This results in:

- Without a digital system, admin inputs supplier communication about delays or shortages; AI summarises customer impact, affected orders, and recommended response actions is done manually — creating errors, delays, and inconsistency at Manikanta Entriprises

- Records are scattered across spreadsheets, WhatsApp messages, and paper registers with no centralised tracking

- Management cannot generate real-time reports or visibility without manually compiling data from multiple sources

- Customer data and interaction history is not maintained centrally, leading to poor follow-up and lost revenue

- Helps management respond to supply disruptions faster and communicate proactively with affected customers — but this remains impossible without a proper digital solution

3. What We Are Building

We are building the AI Supply Chain Disruption Alert Summarizer for Manikanta Entriprises — a working prototype that solves this problem end to end.

How the system works:

- Step 1 - User opens the AI Supply Chain Disruption Alert Summarizer tool and sees the clearly labelled input form

- Step 2 - User fills in the required fields: Admin, inputs, supplier and submits

- Step 3 - The backend constructs a structured prompt and sends it to the AI API

- Step 4 - The AI generates AI-generated output tailored to inputs which is parsed and returned to the frontend

- Step 5 - The output is displayed in a clear, formatted layout with copy and export options

- Step 6 - The generation is saved to history with all input values and the AI response

- Step 7 - The user can rate the output, regenerate for a different response, or export immediately

- Step 8 - Admin views usage analytics and output quality trends through the analytics dashboard

4. Technology Stack

The following technologies will be used in this prototype:

| Layer | Technology | Role in This Project |
| --- | --- | --- |
| Frontend | HTML, CSS, JavaScript / React | Input form with Admin, inputs, supplier fields, AI output display, history view, copy/export/rating buttons |
| Backend | Node.js Express or Python Flask | Prompt construction from inputs, OpenAI/Gemini API call, response parsing, generation storage, feedback collection |
| AI Engine | OpenAI GPT-4o / Gemini 1.5 Pro | Generate AI-generated output tailored to inputs from structured prompt built from user inputs |
| Database | MySQL / PostgreSQL / Firebase | Generation history, input values, AI responses, quality ratings, admin analytics |

5. Team Structure

Each team has exactly 3 students. The work is divided by role throughout the entire 26-working-day internship:

| Student 1 Frontend | Student 2 Backend & AI | Student 3 Testing & Deployment |
| --- | --- | --- |
| AI Supply Chain Disruption Alert Summarizer Input Form, AI Output Display, Generation History | Prompt engineering, AI API (OpenAI/Gemini), Admin processing, generation storage | Manual testing, Postman API testing, AI output quality scoring, GitHub, deployment validation |

6. What Students Will Build by End of 26 Working Days

- A fully working AI Supply Chain Disruption Alert Summarizer AI tool for Manikanta Entriprises

- Input form with all required fields and clear validation

- AI-generated AI-generated output tailored to inputs using an optimised, tested prompt

- Generation history with save, view, copy, export, and regenerate functions

- User feedback and output quality rating system

- Admin analytics dashboard showing usage patterns and quality metrics

- A deployed AI tool accessible at a live public URL

- Full documentation, PPT, GitHub repository, and demo video

7. Review Milestones

There are 3 mandatory review presentations. Missing any review without valid reason = FAIL in internship evaluation.

| Review | Date | What to Present |
| --- | --- | --- |
| Review 1 | 06 June 2026 | Company intro, project title, problem statement, objectives, abstract |
| Review 2 | 19-20 June 2026 | Literature survey, system analysis, architecture, DB design, initial code |
| Review 3 | 29-30 June 2026 | Full working prototype demo, report, PPT, GitHub, demo video |

Day-wise Plan

Each working day is divided into 3 role-specific task columns. Student 1 = Frontend, Student 2 = Backend & AI, Student 3 = Testing & Deployment. All three work in parallel.

| Day 1 | Week 1 | 01 June 2026 (Mon) - Introduction Session |
| --- | --- | --- |

The instructor explains Manikanta Entriprises's background, the AI Supply Chain Disruption Alert Summarizer AI tool overview, problem it solves, technology stack, team roles, and 26-day plan. No coding today — every student must fully understand what inputs go into this tool (Admin, inputs, supplier) and what AI output comes out (AI-generated output tailored to inputs).

Tasks - All 3 Students

Student 1 - Frontend

- Read Introduction Section twice and summarise in own words

- Understand the exact user inputs: Admin, inputs, supplier

- Understand the exact AI output: AI-generated output tailored to inputs

- Sketch the UI: input form with Admin, inputs, supplier fields, output display area, history list

- Start Day 1 logbook entry

Student 2 - Backend & AI

- Read Introduction Section twice

- Understand the prompt engineering challenge: how to turn "Admin, inputs, supplier" into a reliable "AI-generated output tailored to inputs"

- Research: system prompt vs user prompt in OpenAI/Gemini API

- Write 5 questions about the AI output quality criteria for "AI-generated output tailored to inputs"

- Start Day 1 logbook entry

Student 3 - Testing & Deployment

- Read Introduction Section twice

- Understand why testing an AI tool for "AI-generated output tailored to inputs" is different from testing regular software

- Think: what does a good output look like? What makes it bad? Define quality criteria.

- Create GitHub account if not already done

- Start Day 1 logbook entry

| Deliverable | All students understand exactly what inputs go in and what AI output comes out of AI Supply Chain Disruption Alert Summarizer. Day 1 logbooks written. |
| --- | --- |

| Day 2 | Week 1 | 02 June 2026 (Tue) - Problem Statement + Abstract |
| --- | --- | --- |

Write the problem statement and abstract specific to AI Supply Chain Disruption Alert Summarizer. Must reference the actual problem at Manikanta Entriprises, not generic AI descriptions.

Tasks - All 3 Students

Student 1 - Frontend

- Write 4-5 sentences: what does Manikanta Entriprises's team currently do manually that this AI tool will replace/improve?

- List all UI elements: input form with Admin, inputs, supplier, output display, history, export, admin analytics

- Write abstract: what AI Supply Chain Disruption Alert Summarizer does, who uses it at Manikanta Entriprises, what AI-generated output tailored to inputs it generates, what changes

- Push to /docs in GitHub

Student 2 - Backend & AI

- Write technical problem statement: why is this hard to do manually vs what AI can do

- Define "high-quality output" for this tool: what makes a good "AI-generated output tailored to inputs"? Write 5 quality criteria

- Write technical abstract: prompt engineering approach, AI API integration, data flow

- Push to /docs

Student 3 - Testing & Deployment

- Create GitHub repo, set up /frontend, /backend, /docs, /tests

- Push README with project title, company, team names, tech stack

- Push both abstracts to /docs

| Deliverable | Problem statement and abstract specific to AI Supply Chain Disruption Alert Summarizer pushed. GitHub repo set up. |
| --- | --- |

| Day 3 | Week 1 | 03 June 2026 (Wed) - Objectives + AI API Setup |
| --- | --- | --- |

Write 5 objectives each. Set up dev environments including AI API access.

Tasks - All 3 Students

Student 1 - Frontend

- Write 5 objectives from user experience perspective — specific to "AI-generated output tailored to inputs" quality

- Install VS Code, Node.js

- Create input form with fields: Admin, inputs, supplier

- Verify form opens in browser

Student 2 - Backend & AI

- Write 5 objectives from AI/backend perspective — at least one about "AI-generated output tailored to inputs" accuracy

- Set up Node.js Express or Python Flask

- Obtain OpenAI or Gemini API key, test basic call from backend

- Verify AI responds to a test prompt about "Admin inputs supplier communication about delays o"

- Document raw AI response format

Student 3 - Testing & Deployment

- Write 5 objectives from testing perspective — define quality threshold (e.g. score ≥ 4/5)

- Install Postman

- Test POST /generate with sample input

- Rate first AI response 1-5 for "AI-generated output tailored to inputs" quality and document why

| Deliverable | 5 objectives per student. Form built. AI API connected and tested. First quality assessment done. |
| --- | --- |

| Day 4 | Week 1 | 04 June 2026 (Thu) - Wireframes + Prompt Design v1 |
| --- | --- | --- |

Design wireframes AND write first prompt template — the most critical design step for any AI tool.

Tasks - All 3 Students

Student 1 - Frontend

- Draw wireframes: Input Form (all fields labelled: Admin, inputs, supplier), Output Display (how will AI-generated output tailored to inputs be shown?), History List

- Label every input field type: text/textarea/dropdown/number

- Design the output display specifically for this output type

- Upload to /docs

Student 2 - Backend & AI

- Write Prompt v1: system instruction telling AI to generate "AI-generated output tailored to inputs", user prompt template with Admin, inputs, supplier variables

- Test Prompt v1 manually with 3 different inputs from "Manikanta Entriprises" context — document each output

- Score each output 1-5: relevance, accuracy, format, usefulness

- Write what Prompt v1 got wrong — this drives Prompt v2

- Push Prompt v1 and test results to /docs

Student 3 - Testing & Deployment

- Review wireframes: can a ${company} staff member understand the form without instructions?

- Write 12 test cases: 4 valid inputs, 4 edge cases (very short/long/unusual), 4 output quality scenarios

- Push test cases to /docs

| Deliverable | Wireframes with labelled fields. Prompt v1 tested with 3 real inputs and scored. 12 test cases written. All pushed. |
| --- | --- |

| Day 5 | Week 1 | 05 June 2026 (Fri) - Review 1 Preparation |
| --- | --- | --- |

Build Review 1 PPT and run complete mock presentation.

Tasks - All 3 Students

Student 1 - Frontend

- Build PPT: Title, Company background, Problem statement, Wireframes with labelled fields

- Include slide: sample input → expected AI-generated output tailored to inputs — make it concrete

- Practice frontend section — 3 minutes

Student 2 - Backend & AI

- Build PPT: AI solution overview, tech stack, Prompt v1 design, sample outputs with scores

- Explain non-technically: how does the AI generate "AI-generated output tailored to inputs" from "Admin, inputs, supplier"

- Practice backend/AI section

Student 3 - Testing & Deployment

- Build PPT: Objectives, Abstract, GitHub screenshot, AI quality test criteria

- Verify all docs in GitHub

- Run full team mock — 9 minutes

| Deliverable | Review 1 PPT completed. Mock done and timed. |
| --- | --- |

| Day 6 | Week 1 | 06 June 2026 (Sat) - REVIEW PRESENTATION 1 |
| --- | --- | --- |

Present company background, AI Supply Chain Disruption Alert Summarizer overview, problem statement, wireframes, AI approach, and GitHub.

Tasks - All 3 Students

Student 1 - Frontend

- Present wireframes with exact field names, show sample input → expected AI-generated output tailored to inputs

- Answer all questions about UI and input design

- Note all feedback

Student 2 - Backend & AI

- Present AI approach: show Prompt v1, test results, and quality scores

- Show working AI API call in Postman with real output

- Note all feedback

Student 3 - Testing & Deployment

- Present objectives, abstract, GitHub, and AI quality test criteria

- Compile all feedback after review, push to GitHub

| Deliverable | Review 1 done. Score received. All feedback compiled and pushed. |
| --- | --- |

| Day 7 | Week 2 | 08 June 2026 (Mon) - Feedback + Prompt v2 |
| --- | --- | --- |

Apply Review 1 feedback. Improve prompt through systematic testing.

Tasks - All 3 Students

Student 1 - Frontend

- Apply all wireframe updates from reviewer

- Build actual input form with all fields: Admin, inputs, supplier

- Add placeholder text and helper text per field

- Push to GitHub

Student 2 - Backend & AI

- Apply feedback to problem statement and prompt

- Run 10 more tests with varied inputs — document each: input, output, score, what went wrong

- Write Prompt v2 incorporating all improvements

- Calculate: average quality score for Prompt v2 vs Prompt v1

- Push Prompt v2 and comparison to /docs

Student 3 - Testing & Deployment

- Update test cases based on feedback

- Create AI quality tracker: Test ID, Input, Expected Quality, Actual Output, Score (1-5), Pass (score≥4)

- Collect 3 references for literature survey

- Push all updates

| Deliverable | Feedback applied. Prompt v2 tested. Quality score improved. AI quality tracker created. |
| --- | --- |

| Day 8 | Week 2 | 09 June 2026 (Tue) - Literature Survey + Existing AI Tool Analysis |
| --- | --- | --- |

Research existing AI tools, document findings and gap.

Tasks - All 3 Students

Student 1 - Frontend

- Study 2 AI tools with similar input-output design to "AI Supply Chain Disruption Alert Summarizer"

- Write 300-word comparison: UI strengths, limitations, what AI Supply Chain Disruption Alert Summarizer does differently

- Push to /docs

Student 2 - Backend & AI

- Study 2-3 AI tools from technical/prompt perspective

- Write analysis: Tool Name, Capability, Prompt Approach, Gap that AI Supply Chain Disruption Alert Summarizer fills for Manikanta Entriprises

- Push to /docs

Student 3 - Testing & Deployment

- Summarise 3 references in 5 bullets each

- Build Literature Survey with citations

- Push to /docs

| Deliverable | Existing AI Tool Analysis and Literature Survey with 3 references completed and pushed. |
| --- | --- |

| Day 9 | Week 2 | 10 June 2026 (Wed) - Proposed System + Prompt v3 Finalisation |
| --- | --- | --- |

Fully describe the system. Finalise prompt through 15 systematic tests.

Tasks - All 3 Students

Student 1 - Frontend

- Write proposed system description for all 4 screens: Input Form, Output Display, History, Analytics

- Create comparison table: Current Manual Process vs AI Supply Chain Disruption Alert Summarizer AI Tool

- Update wireframes to align with description

- Push to /docs

Student 2 - Backend & AI

- Run 15 tests with diverse inputs representing real Manikanta Entriprises use scenarios

- Score each: calculate average, % scoring ≥4, most common failure reason

- Write Prompt v3 targeting the most common failure

- Define exact output format: paragraph/bullets/sections? Write parsing rules for "AI-generated output tailored to inputs"

- Push Prompt v3, all 15 test results, and output spec to /docs

Student 3 - Testing & Deployment

- Write 5 adversarial test cases: inputs designed to break or confuse the prompt

- Run all 5, document results

- Build 20-case comprehensive test plan

- Push to /docs

| Deliverable | System described. Prompt v3 finalised after 15+ tests. Adversarial tests done. 20-case plan written. |
| --- | --- |

| Day 10 | Week 2 | 11 June 2026 (Thu) - Build Input Form + Connect AI API |
| --- | --- | --- |

Complete input form built and connected to AI API for first live AI-generated output tailored to inputs.

Tasks - All 3 Students

Student 1 - Frontend

- Build complete input form: Admin, inputs, supplier fields with labels, helper text, and validation

- Apply professional CSS

- Add client-side validation with field-specific error messages

- Test form submission shows loading state

Student 2 - Backend & AI

- Build POST /api/generate: receive form inputs, build prompt using Prompt v3 template, call AI API, parse AI-generated output tailored to inputs, return as JSON

- Add error handling: timeout (30s max), rate limit, empty response, API key invalid

- Test with 5 valid inputs and 2 invalid inputs in Postman

- Push to GitHub

Student 3 - Testing & Deployment

- Test form → API → AI output: 5 different inputs

- Score each AI-generated output tailored to inputs for quality (1-5)

- Test validation: submit with each required field empty

- Test timeout handling

- Document all 12 results in tracker

| Deliverable | Input form connected to AI API. First live AI-generated output tailored to inputs working. 12 tests documented. |
| --- | --- |

| Day 11 | Week 2 | 12 June 2026 (Fri) - Output Display + History |
| --- | --- | --- |

AI output displayed clearly. All generations saved and viewable.

Tasks - All 3 Students

Student 1 - Frontend

- Build output display styled specifically for "AI-generated output tailored to inputs" — paragraph/bullets/sections as appropriate

- Add Copy to Clipboard button

- Add Download as .txt button

- Build history list: timestamp, input summary, output preview

- Push to GitHub

Student 2 - Backend & AI

- Save each generation: inputs as JSON, Prompt v3 used, AI response, timestamp

- Build GET /api/history (newest first) and GET /api/history/:id (full detail)

- Push to GitHub

Student 3 - Testing & Deployment

- Test 5 generations saved correctly

- Test history newest-first ordering

- Test individual generation retrieval

- Test copy and download buttons

- Document all 7 results

| Deliverable | Output display, copy, download working. History saved and displayed. All tested. |
| --- | --- |

| Day 12 | Week 2 | 13 June 2026 (Sat) - GitHub Workflow + Code Review |
| --- | --- | --- |

All code merged. End-to-end AI flow validated.

Tasks - All 3 Students

Student 1 - Frontend

- Create feature/frontend branch, push, raise PR

- After merge: verify complete tool works from merged main

Student 2 - Backend & AI

- Create feature/backend-ai branch, push, raise PR

- After merge: test all routes and AI generation

Student 3 - Testing & Deployment

- Review PRs: API key is in .env not in code, variable names are clear, logic is commented

- After merge: test full flow — fill form → AI output → saved in history → retrieved

- Update README with API key setup instructions

| Deliverable | All code merged. End-to-end AI flow tested. README includes secure API key setup. |
| --- | --- |

| Day 13 | Week 3 | 15 June 2026 (Mon) - Prompt Refinement + Quality Push |
| --- | --- | --- |

Push AI output quality to ≥ 4.0/5.0 average. Add UX improvements.

Tasks - All 3 Students

Student 1 - Frontend

- Add animated "Generating..." loading state

- Add character counter for input fields

- Add prominent error message for AI failures with suggested next action

- Add Regenerate button (same inputs, fresh AI call)

- Push to GitHub

Student 2 - Backend & AI

- Compare Prompt v2 vs v3: run same 5 Day 10 inputs through both, compare quality scores

- Identify remaining quality gap in v3 outputs

- Write Prompt v4 with targeted fix

- Run 10 new tests with Prompt v4 — calculate average score

- Push Prompt v4 and quality comparison to /docs

Student 3 - Testing & Deployment

- Test Regenerate: produces meaningfully different (not identical) response

- Test error state: what user sees when AI unavailable

- Run quality test on 10 real Manikanta Entriprises user scenario inputs

- Calculate quality score — target ≥ 4.0

- Document all 12 results and score

| Deliverable | Prompt v4 finalised. Quality score ≥ 4.0 targeted. Error states and regenerate tested. |
| --- | --- |

| Day 14 | Week 3 | 16 June 2026 (Tue) - Review 2 Prep + Literature Survey Final |
| --- | --- | --- |

All Week 2 deliverables finalised. Review 2 PPT built and rehearsed.

Tasks - All 3 Students

Student 1 - Frontend

- Finalise frontend: form, output display, history, copy, download, regenerate, errors

- Build Review 2 PPT: wireframes vs actual screenshots, sample AI outputs with quality scores

- Run mock frontend section

Student 2 - Backend & AI

- Finalise backend with Prompt v4 documented

- Build Review 2 PPT: architecture, prompt evolution v1→v4 with quality scores, AI API integration

- Run mock section

Student 3 - Testing & Deployment

- Finalise literature survey with 5+ references

- Build Review 2 PPT: literature highlights, existing tool analysis, quality score progress, test tracker

- Run full team mock — 11 minutes

- Verify GitHub

| Deliverable | Literature survey finalised. All Week 2 deliverables done. Review 2 PPT built. Mock completed. |
| --- | --- |

| Day 15 | Week 3 | 17 June 2026 (Wed) - Architecture + Advanced Features Plan |
| --- | --- | --- |

Full architecture documented. Advanced features planned.

Tasks - All 3 Students

Student 1 - Frontend

- Create architecture diagram: Browser → React → Express → AI API → PostgreSQL

- Label the prompt construction step: show what goes IN to AI and what comes OUT

- Export to PNG, push to /docs

- Plan remaining: feedback system, admin analytics, template presets

Student 2 - Backend & AI

- Review architecture for accuracy

- Plan: POST /api/feedback, GET /api/analytics, GET /api/templates, prompts table in DB

- Decide: store Prompt v4 in database so admin can update without code changes?

- Push remaining work plan to /docs

Student 3 - Testing & Deployment

- Review for testing gaps

- Write integration test plan: 8 end-to-end AI workflow scenarios

- 3 AI-specific edge cases: very long input, non-English input, intentionally vague input

- Push integration plan to /docs

| Deliverable | Architecture diagram pushed. Advanced features planned. 8-scenario integration plan documented. |
| --- | --- |

| Day 16 | Week 3 | 18 June 2026 (Thu) - Feedback + Rating + Export |
| --- | --- | --- |

Users can rate outputs and export them — makes the tool genuinely useful in daily work.

Tasks - All 3 Students

Student 1 - Frontend

- Add thumbs up/down + 1-5 star rating below each output

- Add Download as PDF button with formatted AI-generated output tailored to inputs content

- Add Share button copying formatted output to clipboard

- Test all four features in browser

Student 2 - Backend & AI

- Build POST /api/feedback: generation_id, rating (1-5), comment → save to feedback table

- Build GET /api/analytics/quality: average rating, total generations, quality trend

- Push to GitHub

Student 3 - Testing & Deployment

- Test rating submission for 5 generations

- Test analytics reflects submitted ratings correctly

- Test PDF download content is correct

- Test share button copies correct text

- Document all 8 test cases

| Deliverable | Feedback, rating, analytics, PDF export, and share working. All pushed. |
| --- | --- |

| Day 17 | Week 3 | 19 June 2026 (Fri) - REVIEW PRESENTATION 2 — Day 1 |
| --- | --- | --- |

First batch presents with live AI demo.

Tasks - All 3 Students

Student 1 - Frontend

- Present complete AI tool live: 3 real inputs → AI outputs in real time

- Show quality comparison: Prompt v1 vs Prompt v4 outputs for same input

- Show history, copy, download, rating. Answer all questions.

Student 2 - Backend & AI

- Present architecture, prompt evolution story, AI API integration

- Show POST /generate live in Postman with real input and AI response

- Explain why v4 produces better output than v1

Student 3 - Testing & Deployment

- Present literature survey, existing tool analysis, quality score achieved, test tracker

- Compile all feedback after review

| Deliverable | Review 2 Day 1 done. Score received. Feedback compiled. |
| --- | --- |

| Day 18 | Week 3 | 20 June 2026 (Sat) - REVIEW PRESENTATION 2 — Day 2 + Admin Analytics |
| --- | --- | --- |

Remaining teams present. All teams build admin analytics dashboard.

Tasks - All 3 Students

Student 1 - Frontend

- Present Review 2 if in second batch

- Build Admin Analytics: total generations, average quality rating, quality trend line chart, top input patterns

- Connect to analytics API, push to GitHub

Student 2 - Backend & AI

- Present if in second batch

- Build GET /api/admin/analytics: daily counts, average ratings, top inputs

- Apply Review 2 feedback

- Push to GitHub

Student 3 - Testing & Deployment

- Present if in second batch

- Test analytics with 20+ generated outputs across 3 days

- Test quality trend chart

- Document 5 analytics tests

| Deliverable | Review 2 Day 2 done. Admin analytics with charts built and connected. |
| --- | --- |

| Day 19 | Week 4 | 22 June 2026 (Mon) - Template Presets + Integration Test |
| --- | --- | --- |

Template presets added. 15-generation quality test validates complete system.

Tasks - All 3 Students

Student 1 - Frontend

- Build Template Presets panel: 3-5 common Manikanta Entriprises input scenarios as one-click presets

- Clicking preset auto-fills form for instant generation

- Test all presets produce good AI outputs

- Push to GitHub

Student 2 - Backend & AI

- Store presets in DB: GET /api/templates and POST /api/templates

- Admin can manage presets without code changes

- Run all 8 integration test scenarios from Day 15

- Fix bugs, push to GitHub

Student 3 - Testing & Deployment

- Run 3 AI edge cases: very long input, non-English input, intentionally vague input

- Document what AI produces for each — is it acceptable?

- Generate 15 real outputs using complete deployed tool

- Calculate overall quality score for all 15

- Document all results

| Deliverable | Presets working. 8 integration scenarios done. 15-generation quality test completed with score. |
| --- | --- |

| Day 20 | Week 4 | 23 June 2026 (Tue) - Mobile + Performance |
| --- | --- | --- |

AI tool polished for mobile. Performance optimised.

Tasks - All 3 Students

Student 1 - Frontend

- Test every screen at 375px: form usable, output readable, buttons accessible (44px min)

- Fix all mobile layout issues

- Test at 768px: layout uses extra space well

- Final visual audit: one font, consistent colours

- Push all fixes

Student 2 - Backend & AI

- Measure API response times: target <5 seconds for AI generation

- If >5s: investigate (faster model, async processing, caching)

- Add response_time_ms to every generation record in DB

- Push to GitHub

Student 3 - Testing & Deployment

- Test complete tool on real mobile device

- Test all interactive elements on mobile: copy, download, rating, presets

- Test with slow internet (DevTools throttling)

- Document all mobile and performance results

| Deliverable | Mobile responsiveness verified on real device. Performance measured. All results documented. |
| --- | --- |

| Day 21 | Week 4 | 24 June 2026 (Wed) - Deployment |
| --- | --- | --- |

AI tool deployed to live public URL with API key secured.

Tasks - All 3 Students

Student 1 - Frontend

- Build frontend for production

- Update API URLs to deployed backend

- Deploy to Vercel

- Verify all screens load and AI generation works at live URL

Student 2 - Backend & AI

- Deploy backend to Render or Railway with AI API key as environment variable (NEVER in code)

- Deploy PostgreSQL to Supabase or Railway

- Run migrations in production

- Test all routes at deployed URL including POST /generate

Student 3 - Testing & Deployment

- Test complete tool at deployed URL end-to-end

- Test on real mobile at deployed URL

- Document live URL in README

- Write deployment guide: how to set AI API key safely in environment variables

| Deliverable | AI tool deployed. All features at live URL. API key secured. Deployment guide written. |
| --- | --- |

| Day 22 | Week 4 | 25 June 2026 (Thu) - Final Testing + Report Part 1 |
| --- | --- | --- |

Final testing on deployed tool. Report writing begins.

Tasks - All 3 Students

Student 1 - Frontend

- Test every feature at deployed URL: desktop, tablet, mobile

- Fix remaining issues

- Write Report Chapter 1 (Introduction) and Chapter 4 (UI and UX Design)

Student 2 - Backend & AI

- Verify AI generation quality at deployed backend

- Fix production issues

- Write Report Chapter 3 (System Design): architecture, prompt engineering, AI integration

Student 3 - Testing & Deployment

- Execute complete final test suite on deployed URL

- Calculate final quality score for AI outputs

- Create Final Bug Report

- Write Report Chapter 5 (Testing) including AI quality results and final score

| Deliverable | Final test suite on deployed URL executed. Bug report created. Chapters 1, 3, 4, 5 written. |
| --- | --- |

| Day 23 | Week 4 | 26 June 2026 (Fri) - Report Part 2 + Demo + PPT |
| --- | --- | --- |

Report completed. Demo video shows real AI outputs. Final PPT built.

Tasks - All 3 Students

Student 1 - Frontend

- Record 4-5 min demo: 3 different inputs → AI outputs → history → rating → analytics → mobile

- Upload to Google Drive + YouTube unlisted, add links to README

- Build Final PPT Part 1: Title, Problem, Screenshots, 3 Sample AI Inputs and Outputs with quality scores

Student 2 - Backend & AI

- Write Report Chapters 2 (Literature Survey) and 6 (Conclusion and Future Work)

- Write References in IEEE format

- Review full report for accuracy

Student 3 - Testing & Deployment

- Proof-read report, export as PDF, push to /docs

- Build Final PPT Part 2: Testing results with quality scores, Deployment, Conclusion, Future AI enhancements

- Run full team mock — 13 minutes

| Deliverable | Report as PDF. Demo video with real AI outputs. Final PPT completed. Mock done. |
| --- | --- |

| Day 24 | Week 4 | 27 June 2026 (Sat) - REVIEW 3 — Day 1 + Submissions |
| --- | --- | --- |

First batch presents Review 3 with live AI demo.

Tasks - All 3 Students

Student 1 - Frontend

- Open deployed tool live — enter 3 real inputs and show AI outputs in real time

- Show mobile view, history, rating, admin analytics

- Answer all questions

Student 2 - Backend & AI

- Present architecture, prompt evolution v1→v4 with quality score improvement

- Show 3 API calls live in Postman

- Answer technical questions

Student 3 - Testing & Deployment

- Present test results, final AI quality score, bug report, deployment

- Submit all: GitHub URL, Deployed URL, Report PDF, PPT, Demo Video, Project Diary

- Confirm receipt with reviewer

| Deliverable | Review 3 Day 1 done. Score received. All deliverables submitted and confirmed. |
| --- | --- |

| Day 25 | Week 5 | 29 June 2026 (Mon) - REVIEW 3 — Day 2 + Close |
| --- | --- | --- |

Remaining teams present. Internship closes.

Tasks - All 3 Students

Student 1 - Frontend

- Present Review 3 if in second batch

- Share 3 specific AI tool frontend/UX learnings

- Write final logbook entry and submit

Student 2 - Backend & AI

- Present if in second batch

- Share 3 specific prompt engineering and AI integration learnings

- Write final logbook and submit

Student 3 - Testing & Deployment

- Present if in second batch

- Share 3 specific AI quality testing learnings

- Write final logbook, confirm all submitted, officially close internship

| Deliverable | All Review 3 presentations done. All deliverables confirmed. Logbooks submitted. Internship officially closed. |
| --- | --- |

| Day 26 | Week 5 | 30 June 2026 (Tue) - Post-Internship Reflection |
| --- | --- | --- |

Final day for reflection and any outstanding submissions.

Tasks - All 3 Students

Student 1 - Frontend

- Write a final summary paragraph in logbook on growth as a frontend developer

- List the 3 most important AI tool UI/UX learnings from this project

- Confirm all submissions complete with instructor

Student 2 - Backend & AI

- Write final logbook summary on backend and AI prompt engineering growth

- List the 3 most important prompt engineering learnings

- Confirm all submissions complete

Student 3 - Testing & Deployment

- Write final logbook summary on AI system testing growth

- List 3 most important learnings about testing AI vs traditional software

- Confirm all submissions complete and internship officially closed

| Deliverable | All logbooks complete. All submissions confirmed. Programme officially closed. |
| --- | --- |